Admissions CRM — Business Scope

NTG Alma — School Management System

A new module that captures every prospective student from first enquiry through to enrolment. Replaces WhatsApp chats, Excel sheets and paper application forms. Gives school owners real-time visibility into their admissions pipeline.

1.  OBJECTIVE

Capture every prospective student from the moment they show interest, move them through the school's selection process — tour, application, entrance test, interview, decision, offer, payment — and convert them into an enrolled student with zero re-typing and no lost documents. Give owners live admission numbers on any device, any time.

2.  PROJECT SCOPE

| Feature | V1 | V2 | Description |
| --- | --- | --- | --- |
| LEAD CAPTURE & LANDING PAGE |  |  |  |
| Branded Landing Page per School | X |  | Public web page where parents land after tapping a shared link. Mobile-first design with school logo, colours and photos. |
| Short URL + QR Code Generator | X |  | Each school gets a shareable URL and a printable QR code for flyers, banners and gate posters. |
| Quick Enquiry Form (3 fields) | X |  | Fast lead capture — parent name, phone, class interested. Takes 30 seconds. Captures more leads from social media. |
| Arabic / English Toggle | X |  | Parent chooses the language on the landing page. Both languages fully supported throughout. |
| Landing Page Editor (in Alma Settings) | X |  | Admin customises logo, colours, hero image, blurb, classes accepting applications — no developer needed. |
| Lead Source Tracking (Tagged URLs) | X |  | Each shared link carries a source tag so the school knows which campaign brought the lead (Facebook, flyer, website, WhatsApp). |
| Salesman Link Generation & Tracking | X |  | Admin assigns a unique link to each salesman/team member (e.g., user 001). Alma tracks which salesman brought each lead. Dashboard shows lead count and conversion per salesman. |
| Instant SMS / Email Confirmation to Parent | X |  | Parent gets a reference number and reassurance immediately after submitting. |
| Spam Protection | X |  | Invisible reCAPTCHA, IP rate limiting, phone number validation. Keeps the leads module clean. |
| Landing Page Analytics |  | X | Page views, form start rate, completion rate, drop-off field, device breakdown, peak times. |
| Custom School Domain (admissions.schoolname.com) |  | X | Premium feature — the landing page runs on the school's own domain for enterprise feel. |
| Facebook Lead Ads Integration |  | X | Capture leads directly from Facebook's in-app form (no redirect) via webhook. |
| ADMISSIONS LEADS MODULE (inside Alma) |  |  |  |
| New Sidebar Menu — "Admissions" | X |  | Dedicated section in Alma with Pipeline, All Leads, Waitlist, Dashboard, Settings, Reports tabs. |
| Kanban Pipeline Board | X |  | Drag-and-drop board showing every prospect in their current stage. Live counts at the top. |
| Lead Profile — Timeline, Documents, Notes | X |  | One screen showing every interaction, uploaded documents, communication log, internal notes. |
| Document Checklist | X |  | Required documents configurable per school. Red/green ticks show what's missing. One-click request-missing-document. |
| Communication Log | X |  | Officers manually log communications via quick forms: (1) Log WhatsApp — message content, date, recipient; (2) Log Email — sent/received, subject, from/to, date. All logs stored against the lead for complete communication history. |
| Internal Notes (not visible to parent) | X |  | Admissions team records observations, concerns, follow-up plans. |
| Filter & Search | X |  | Filter by stage, source, class, officer, date range. Search by name, phone, email. |
| Export to Excel | X |  | Any filtered list can be downloaded for offline review or reporting. |
| Templated Messages Library |  | X | Pre-written messages for common scenarios — one-click send on WhatsApp or email. |
| Bulk Actions |  | X | Select multiple leads and move stage, send message, or export at once. |
| TOUR MANAGEMENT |  |  |  |
| Tour Scheduling | X |  | Admissions picks a date and time slot for the parent's school tour. |
| Tour Confirmation to Parent | X |  | WhatsApp or email confirmation sent automatically on scheduling. |
| Tour Attendance Marking | X |  | Officer marks whether the tour actually happened and adds notes. |
| Tour Notes | X |  | Observations from the tour saved against the lead profile. |
| Automated Tour Reminder (day before) |  | X | WhatsApp reminder sent the day before to reduce no-shows. |
| APPLICATION & DOCUMENTS |  |  |  |
| Online Application Form | X |  | Parent completes full application from phone or laptop. Save and resume supported. |
| Document Upload | X |  | Birth certificate, photo, previous reports, ID copies — uploaded by parent from phone camera. |
| Applicant Portal (Magic Link) | X |  | Secure, zero-login portal sent to parent via WhatsApp/SMS/email. Parent uploads documents, resumes application, views offer letter, and pays deposit without creating an account. Converts to full parent portal upon enrolment. |
| Portal Link Recovery | X |  | Parent enters phone number to retrieve their application link. No password reset friction. |
| Missing Documents Alerts | X |  | Officer sees exactly which documents are missing per applicant. |
| Admin Can Fill on Parent's Behalf | X |  | For walk-ins or lower-tech parents, admissions officer fills the form in-office. |
| Required Documents Per Class | X |  | School configures which documents are mandatory for each class level. |
| ENTRANCE TEST |  |  |  |
| Test Scheduling | X |  | Admissions picks a test date and time for the applicant. |
| Admit Card Auto-Generation (PDF) | X |  | Branded admit card with applicant name, roll, date, venue — sent to parent via WhatsApp/email. |
| Test Day Attendance | X |  | Officer marks who showed up for the test. Prints a roll list for the invigilator. |
| Test Result Entry | X |  | Teachers enter marks against each applicant after marking papers. |
| Auto Pass/Fail Flag | X |  | Based on school's configurable cut-off, each applicant is auto-flagged as passed or failed. |
| Multi-Round Testing (written + subject-specific) |  | X | For senior classes needing more than one round of testing. |
| INTERVIEW |  |  |  |
| Interview Scheduling | X |  | Principal or admissions head picks interview slot. |
| Interview Notes | X |  | Notes from the parent/child interview saved against the applicant profile. |
| Interview Outcome Recording | X |  | Recommend / Hold / Do not recommend — recorded for decision stage. |
| DECISION & OFFER |  |  |  |
| Three-Way Decision — Accept / Waitlist / Reject | X |  | Principal or admissions head makes the final call. Decision logged with timestamp. |
| Branded Offer Letter PDF | X |  | Auto-generated with school letterhead, child's name, allocated class, fee breakdown, deposit amount, deadline. |
| Offer Delivery via WhatsApp / Email | X |  | Parent receives the offer letter instantly with a payment link. |
| Rejection Letter Template | X |  | Polite templated rejection — reason recorded internally for school records. |
| Offer Expiry Tracking |  | X | System tracks when an offer expires and alerts admissions. |
| Offer Expiry Reminders to Parent |  | X | Auto-reminders 2 days before offer deadline. |
| WAITLIST MANAGEMENT |  |  |  |
| Position Queue per Class | X |  | Ordered waitlist showing position #1, #2, #3 per class. |
| Auto-Notify on Seat Open |  | X | When a seat opens, top of waitlist is auto-notified via WhatsApp. |
| Response Window Tracking |  | X | 48-hour (configurable) window for waitlisted parent to accept. |
| Waitlist Audit Trail |  | X | Full history of position changes and acceptances. |
| FEE DEPOSIT |  |  |  |
| Fee Quote Auto-Calculation | X |  | Based on class allocated, Alma calculates admission fee + first-month tuition + any sibling discount. |
| Payment Proof Upload | X |  | Parent uploads bank transfer receipt from phone. |
| Receipt Generation | X |  | Official receipt PDF generated and shared with parent. |
| Seat Lock on Payment Confirmation | X |  | Admissions confirms payment → seat is officially locked for the student. |
| Online Gateway Payment |  | X | Parent pays directly via online gateway (depends on payment gateway module). |
| Fee Payment Reminders |  | X | Auto-reminders 2 days before fee deadline. |
| ENROLMENT CONVERSION |  |  |  |
| One-Click Convert Prospect to Student | X |  | Admissions clicks "Enrol in Grade 2, Section A" — Alma does the rest. |
| Auto Student Record Creation | X |  | Student master record created with all details from the application form. Zero re-typing. |
| Auto Parent Login Generation | X |  | Parent portal login activated. Credentials sent via WhatsApp/email. |
| Document Transfer to Student Profile | X |  | All uploaded application documents moved to the student's profile. |
| Lead History Preserved | X |  | The admissions journey is kept as historical record, searchable in future. |
| SIBLING MANAGEMENT |  |  |  |
| Sibling Auto-Detection | X |  | If parent email/phone matches an existing enrolled student, system flags "This parent has a child in Grade 5." |
| Sibling Discount Flag | X |  | Discount option highlighted so admissions can apply it when generating fee quote. |
| Sibling Fast-Track (skip test) |  | X | Configurable per school — siblings of existing students bypass entrance test. |
| OWNER DASHBOARD |  |  |  |
| Live Admission Numbers (This Month) | X |  | Enquiries, tours, tests, offers, paid, seats left — all visible at a glance on any device. |
| Conversion Funnel Visualisation | X |  | Shows where prospects drop off at each stage. |
| Lead Source Performance |  | X | Shows ROI per campaign — which Facebook ad brought the most enrolments. |
| Month vs Month Comparison |  | X | This month compared to last month, with growth indicators. |
| Year vs Year Comparison (Seasonal) |  | X | September 2027 vs September 2026 — same point in last year's admission cycle. |
| Dashboard Alerts |  | X | Alerts for stale leads, expiring offers, low enquiry volume. |
| MULTI-BRANCH SUPPORT |  |  |  |
| Per-Campus Admissions Pipeline | X |  | Each campus has its own independent pipeline, leads board, and settings. |
| Per-Campus Landing Page | X |  | Each branch has its own landing page URL and branding. |
| Combined Owner View (Across All Branches) |  | X | Owner sees roll-up of all campuses' admissions in one dashboard. |
| AUTOMATION & NOTIFICATIONS |  |  |  |
| Full Audit Trail | X |  | Every stage change, decision, document action logged with timestamp and user. |
| Automated SMS / WhatsApp Reminders |  | X | Tour, test, offer expiry, fee payment — all reminders go out automatically. |
| Templated Communication Library |  | X | Common messages pre-written and ready to send with one click. |
| Status-Change Notifications to Admissions Team |  | X | Team notified in-app when a lead moves stage or needs action. |
| REPORTING |  |  |  |
| Lead Export to Excel | X |  | Filtered list of leads exportable at any time. |
| Conversion Funnel Report |  | X | Detailed drop-off analysis per stage with reasons. |
| Lead Source ROI Report |  | X | Shows cost-per-lead and cost-per-enrolment per source (if ad spend is entered). |
| Admissions Officer Performance Report |  | X | Leads handled, conversion rate, response time per officer. |
| Rejection Reasons Report |  | X | Aggregated reasons for rejection — helps school improve offering. |

Legend:  V1 = Phase 1 (MVP, ~6–8 weeks)      V2 = Phase 2 (Enhancements, after V1 is live)

3.  WHAT THE SCHOOL GETS

More Admissions:  No prospect lost in WhatsApp chats or Excel. Every lead captured, tracked, and followed up.

Faster Fee Collection:  Online offer letters and payment reduce the time between offer and paid deposit.

Owner Always Informed:  Live admissions numbers on the owner's phone, any time — no more phone calls to the office.

Calmer Front Desk:  One screen replaces six WhatsApp group chats, three Excel sheets, and a stack of paper forms.

Marketing ROI Insight:  Owner sees exactly which Facebook campaign, flyer, or referral brought enrolled students.

Siblings Handled Automatically:  Existing families recognised, discounts applied, fast-track available.

Zero Re-Typing on Enrolment:  Everything in the application flows into the student record. No errors, no delay.

4.  ROLLOUT PHASES

Phase 1 (V1) — MVP, approximately 6 to 8 weeks
Core pipeline from landing page to enrolment. Manual stage progression, templated offer letters, basic dashboard. Enough to replace WhatsApp + Excel for an entire admissions cycle.

Phase 2 (V2) — Enhancements, after V1 is live and stable
Automation layer — SMS/WhatsApp reminders, templated communications, lead source analytics, waitlist auto-notify, owner dashboard advanced metrics, online payment gateway integration, custom school domains, Facebook Lead Ads.

5.  NOT IN SCOPE

AI-based automatic test paper evaluation

Video submission for pre-screening of applicants

In-page chatbot on the landing page

Alumni / past-student management

Full accounting / general ledger integration

Transport allocation during admissions (handled separately by Transport module)

Document Version 1.0  ·  NTG Alma  ·  Prepared for review by Sales, Product, and Owner stakeholders